CS 4900

Project: Quad Solver

Date: 10/07/2019 – 10/14/2019

Team: Andrew Baxter; andrew.i.baxter@wmich.edu

Adam Johnson;  adam.l.johnson@wmich.edu

| Task | Assigned | Time Est | Risk Est 1-5 | % Complete | Actual Time | Review |
| --- | --- | --- | --- | --- | --- | --- |
| T1 | Adam | 1 Hours | 1 |  |  |  |
| T2 | Adam | 1 Hours | 2 | 100% | 1 Hour | Andrew |
| T3 | Both | 2 Hours | 1 | 75% | 1 Hour | Andrew |
| T4 | Andrew | 1 Hour | 1 | 80% | ½ Hour | Adam |
| T5 | Adam | 1 Hour | 2 |  |  |  |
| T6 | Andrew | 1 Hour | 1 |  |  |  |
| T7 | Both | 2 Hours | 1 | 100% | 1 Hour | Both |
| T8 | Both | 2 Hours | 1 |  |  |  |
| T9 | Adam | 2 Hours | 3 |  |  |  |

T1 – Makefile Creation

Makefile works fine at the moment but if we want to move header files to their own directory we’ll need to figure out how to deal with paths to .o, .c, and .h files in the makefile.

T2 – Getit.c

Getit.c is in working condition but may not be working as intended. Needs to be restructured.

T3 – Validate.c

Validate function needs to be started.

T4 – Standards

Standards need to be decided upon and recorded.

GCC, IDE, Functional Programming standards, function call logging.

T5 – Interface Creation

A basic user-friendly interface needs to be setup.

T6 – Quadratic Equation Solution References

Numerical problems, testing solutions, any existing code.

T7 – IEEE Research

Further IEEE research is still required. Infs, nans, normalized, floating point precision, etc.

T8 – Spikes

Various research spikes for IEEE and anything else needed.

T9 – Unit Testing

Unit test creation + actual testing.