CS 4900

Project: Quad Solver

Date: 10/14/2019 – 10/21/2019

Team: Andrew Baxter; andrew.i.baxter@wmich.edu

Adam Johnson;  adam.l.johnson@wmich.edu

| Task | Assigned | Time Est | Risk Est 1-5 | % Complete | Actual Time | Review |
| --- | --- | --- | --- | --- | --- | --- |
| T1 | Adam | 1 Hour | 2 | 90% | 1 Hour | Andrew |
| T2 | Andrew | 1 Hour | 1 | 80% | ½ Hour | Adam |
| T3 | Both | 3 Hours | 2 | 50% | 1 Hour | Both |
| T4 | Adam | 2 Hours | 3 | 100% | 1 Hour | Andrew |
| T5 | Both | 2 Hours | 2 |  |  |  |
| T6 | Andrew | 1 Hour | 2 | 50% | ½ Hour | Adam |

T1 – Further Input Sanitization

In regards to IEEE standards, input values need to be normalized.

T2 – General Code Refactoring

Displays placed in their own header, general performance refactoring.

T3 – Spikes

Various IEEE spikes

T4 – QSolv.h

Development of a function to solve the quadratic equation

T5 – Unit Testing

T6 – Precision Checking